A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1- Very Easy task
2- Normal task
3- Moderate task
5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

Gathering Data (USN1) 2

Loading Data (USN2) 1

Data Preparation (Epic 2)

Handling Missing Values (USN3) 3

Creating Fields & Calculations (USN4) 3

Handling Data Types & Geographic Roles (USN5) 3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Data Visualization (Epic 3)

Choropleth Map (USN6) 4

Yield Trend Chart (USN7) 3

Crop-wise Bar Chart (USN8) 2

KPI Dashboards (USN9) 1

Dashboard & Story (Epic 4)

Developing Interactive Dashboard (USN10) 5

Developing Story (USN11) 5

Total story Point in Sprint 2= 4+3+2+1+5+5=20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.