Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 04 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Nutrition Assistant Using MERN stack |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a data analyst, I can collect the Agricultural Crop Production Dataset (1997–2021). | 2 | High | Entire Team |
| Sprint-1 | Data Cleaning | USN-2 | As a data analyst, I can clean missing, duplicate, and inconsistent records. | 3 | High | Entire Team |
| Sprint-1 | Data Preparation | USN-3 | As a data analyst, I can convert production units and validate data quality.. | 3 | High | Entire Team |
| Sprint-2 | Dashboard Design | USN-4 | As a user, I can view KPI cards showing Total Production, Cultivated Area, and Yield. | 3 | High | Entire Team |
| Sprint-2 | Interactive Dashboard | USN-5 | As a user, I can filter data by State, Crop, Year, and Season. | 5 | High | Entire Team |
| Sprint-3 | Visualizations. | USN-6 | As a user, I can analyze production trends using charts and maps | 3 | High | Entire Team |
| Sprint-3 | Comparative Analysis. | USN-7 | As a researcher, I can compare crop production across states. | 3 | Medium | Entire Team |
| Sprint-3 | Yield Analysis | USN-8 | As a policymaker, I can identify high and low yield regions. | 3 | High | Entire Team |
| Sprint-4 | Story Dashboard | USN-9 | As a user, I can navigate through the Tableau Story for insights. | 2 | Medium | Entire Team |
| Sprint-4 | Web Integration | USN-10 | As a user, I can access the dashboard through a responsive website. | 5 | High | Entire Team |
| Sprint-4 | Dashboard Publishing | USN-11 | As a user, I can access the published Tableau Dashboard online. | 2 | High | Entire Team |
| Sprint-4 | Documentation. | USN-12 | As a project reviewer, I can view the project documentation and GitHub repository. | 2 | Medium | Entire Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 30 June 2026 | 1 July 2026 | 20 | 2 July |
| Sprint-2 | 20 | 2 Days | 02 July | 3 July | 20 | 4 July |
| Sprint-3 | 20 | 2 Days | 5 July | 6 July | 20 | 6 July |
| Sprint-4 | 20 | 2 Days | 6 July | 7 July | 20 | 7 July |

Velocity:

Imagine we have a 7-day sprint duration, and the velocity of the team is 16 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = sprint duration / velocity = 16 / 7 = 2.28

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Figure: Sprint Burndown Chart for India's Agricultural Crop Production Analysis